[ORGANIZATION NAME]

PROJECT SCOPE STATEMENT

[Project Name / Title]

| Project Sponsor | [Name / Title] |
| --- | --- |
| Project Manager | [Name] |
| Prepared By | [Name / Role] |
| Date | [DD / MM / YYYY] |
| Version | [1.0] |

Generic Project Scope Statement Template — applicable across industries and project types

1. Purpose & Overview

The Project Scope Statement is the detailed description of the project's scope baseline — what will be delivered, what won't, and the criteria used to judge acceptance. Unlike the Project Charter (which states scope at a high level) or the Scope Management Plan (which describes the process for managing scope), this document is the actual baseline content: once approved, changes to it must go through formal change control, tracked in the Change Log.

[Enter any project-specific notes on how this scope statement was developed]

2. Product Scope Description

Describe the features and functions that characterize the product, service, or result the project will produce.

[Enter a detailed description of the product/service/result, expanding on the Project Charter's high-level description]

3. Deliverables

List the project's deliverables in detail. These should map directly to the Level 2 (Deliverable) elements of the WBS.

| Deliverable | Related WBS ID | Description |
| --- | --- | --- |
| [Deliverable 1] | [WBS ID] | [Detailed description] |
| [Deliverable 2] | [WBS ID] | [Detailed description] |
| [Deliverable 3] | [WBS ID] | [Detailed description] |

4. Acceptance Criteria

Define the conditions that must be met for the project's deliverables to be accepted. Deliverable-specific acceptance criteria are detailed in the WBS Dictionary; this section covers overall project acceptance criteria.

[Enter overall acceptance criteria for the project, e.g., performance thresholds, regulatory compliance, or formal sign-off requirements]

5. Exclusions (Out of Scope)

Explicitly state what is excluded from the project. An unstated exclusion is a common source of scope disputes later — if it's not listed here as excluded, stakeholders may reasonably assume it's included.

[List items, features, or activities explicitly excluded from this project]

6. Constraints

Identify limitations that restrict the project team's options — time, budget, resources, regulatory, technology, or contractual constraints.

[List constraints affecting scope decisions]

7. Assumptions

Identify factors considered true for planning purposes, without proof. Assumptions specific to scope should also be logged in the Assumption Log for ongoing validation.

[List assumptions made in defining this scope]

8. Approval Signatures

Because this document forms part of the scope baseline, treat its approval with the same rigor as the Project Charter — subsequent changes should go through formal change control.

| Name / Role | Signature | Date |
| --- | --- | --- |
| [Sponsor] |  |  |
| [Project Manager] |  |  |
| [Key Stakeholder] |  |  |

9. Version / Revision History

Any revision beyond the initial baseline should reference the Change Log entry that authorized it.

| Version | Date | Author | Change Description / Related Change ID |
| --- | --- | --- | --- |
| 1.0 | [Date] | [Name] | Initial baseline |

Appendix A: How to Fill Out This Template

This appendix is for reference only — it explains how to complete each section of this document. Remove before final distribution if not needed.

Before you start:

•  Have the Project Charter and WBS on hand — this document expands the Charter's high-level scope into full detail, and its deliverables should map directly to the WBS's Level 2 elements.

•  Once approved, this document is a baseline — treat any change to it as a formal scope change requiring an entry in the Change Log, not a casual edit.

Section-by-section guidance:

| Section | How to Fill It |
| --- | --- |
| 1. Purpose & Overview | Keep to 2-3 sentences. Note that this is baseline content, distinct from the Scope Management Plan's methodology. |
| 2. Product Scope Description | Go into more detail than the Charter — this is the place for the full description, not a summary. |
| 3. Deliverables | Every deliverable listed here should have a corresponding Level 2 entry in the WBS — if it doesn't, either the WBS is incomplete or this list has scope that isn't actually being tracked. |
| 4. Acceptance Criteria | Keep this to overall/project-level criteria; deliverable-specific criteria belong in the WBS Dictionary, not duplicated here. |
| 5. Exclusions | Be as explicit here as you are about what's included — vague or missing exclusions are one of the most common sources of scope disputes mid-project. |
| 6. Constraints / 7. Assumptions | Focus specifically on constraints and assumptions that shape scope decisions — broader project constraints/assumptions may already be captured in the Charter or Assumption Log. |
| 8. Approval Signatures | This should be signed with the same formality as the Charter, since it's part of the same baseline. |

Common mistakes to avoid:

•  Listing deliverables that don't map to anything in the WBS — creates a mismatch between what's promised and what's actually being planned, estimated, and tracked.

•  Leaving exclusions vague or unstated — silence is often read as inclusion by stakeholders, which surfaces as a dispute later rather than a documented decision now.

•  Editing this document informally after baseline approval instead of routing changes through the Change Log — undermines the entire purpose of having a scope baseline.